Bozzuto Management Maintenance & Operations Platform

#### 1. Product Vision: Why This Solution Wins

We are not proposing a generic ticketing system. We are proposing a Maintenance-First Operations Platform specifically engineered to solve Bozzuto’s three critical pain points:

- 1. The "Basement" Problem (Offline Capability):

  - The Pain: Technicians lose data when working in dead zones (basements/mechanical rooms), leading to incomplete records and frustration.

  - Our Solution: A "Local-First" mobile architecture. The app stores 100% of data (assets, work orders, photos) on the device and syncs invisibly when connectivity returns. This guarantees zero data loss and instant UI responsiveness.

- 2. The "Unit Turn" Chaos (Turn Board):

  - The Pain: Coordinating Move-Outs $\rightarrow$ Paint $\rightarrow$ Carpet $\rightarrow$ Clean is currently manual and fragmented.

  - Our Solution: A "Digital Turn Board" (Kanban style) that visualizes unit readiness in real-time. It automatically triggers vendor assignments when dependencies are met (e.g., Painter finishes $\rightarrow$ Carpet Cleaner notified), directly reducing vacancy loss.

  - +1

- 3. The "Acquisition" Gap (Due Diligence):

  - The Pain: Most maintenance platforms ignore the acquisition phase, forcing teams to use spreadsheets for lease/file audits during due diligence.

  - Our Solution: A dedicated "Due Diligence Module" that ingests Rent Rolls (Yardi) and provides high-speed audit forms for leases and physical assets. This consolidates two separate software spends into one.

Competitive Advantage: By leveraging our existing SOC 2 status and Yardi Integration core, we eliminate the two biggest IT security red flags immediately, allowing the pilot to focus purely on operational excellence.

#### 2. Development Scope & Budget Estimate

- Basis of Estimate: Senior Full-Stack Developer Rate @ **$175/hr** ($350k/yr).

- Timeline: MVP delivery in ~3 months (with 2 devs).

| Module / Feature | MVP Effort (Pilot Ready) | MVP Cost (Est.) | Full Product Effort (Year 1) | Full Product Cost (Est.) |
| --- | --- | --- | --- | --- |
| Mobile Field App (Offline Core)(Sync engine, Work Orders, Photos) | 160 - 200 hrs | $28k - $35k | 300 - 400 hrs | $52k - $70k |
| Unit Turn / Make Ready(Kanban Board, Vendor Logic) | 80 - 100 hrs | $14k - $17.5k | 180 - 220 hrs | $31.5k - $38.5k |
| Due Diligence & Audits(Lease Audits, Physical Walks) | 60 - 80 hrs | $10.5k - $14k | 120 - 160 hrs | $21k - $28k |
| Preventative Maintenance(Asset Scheduling, Recurring Tasks) | 40 - 60 hrs | $7k - $10.5k | 100 - 140 hrs | $17.5k - $24.5k |
| Yardi Integration(Residents, Units, WO Sync) | 40 - 60 hrs | $7k - $10.5k | 100 - 150 hrs | $17.5k - $26.2k |
| Reporting & BI(Power BI Exports, Dashboards) | 30 - 40 hrs | $5.2k - $7k | 100 - 140 hrs | $17.5k - $24.5k |
| Vendor Portal(Assignments, Invoicing) | 20 - 30 hrs | $3.5k - $5.2k | 60 - 80 hrs | $10.5k - $14k |
| Testing / Demo Prep | 20 - 30 hrs | $3.5k - $5.2k | 80 - 100 hrs | $14k - $17.5k |
| TOTAL | 450 - 600 hrs | $78k - $105k | 1,040 - 1,390 hrs | $182k - $243k |

#### 3. Proposed Commercial Model (PUPM)

Strategy: Bozzuto manages 80,000+ units. At this volume, they will expect tiered pricing. We recommend a "Land and Expand" model: aggressive MVP pricing to win the portfolio, with the "Due Diligence" module as a premium differentiator.

Recommended License Fee: $1.85 PUPM (Per Unit Per Month)

- Market Context:

  - Competitors (SightPlan, HappyCo): Typically $1.50 - $2.50 PUPM.

  - Our Edge: We bundle "Due Diligence" (usually a separate $10k-$20k per asset fee or separate subscription) into the core price.

Revenue Projection (Illustrative):

| Tier | Price (PUPM) | Scope | Annual Revenue (per 10k Units) |
| --- | --- | --- | --- |
| Core | $1.35 | Work Orders, PM, Mobile App, Yardi Sync | $162,000 |
| Pro (Recommended) | **$1.85** | Core + Unit Turn Board, Vendor Portal, Custom BI | $222,000 |
| Enterprise | $2.25 | Pro + Due Diligence Module, SSO, Dedicated CSM | $270,000 |

Implementation Fee:

- Waived for the Pilot (Standard is usually $5,000 - $15,000 per property or a flat portfolio fee).

- Rationale: Lowers the barrier to entry significantly against incumbents.

#### 4. Conclusion

We can build a winning MVP for roughly $100k in internal development cost. If we capture even a 5,000-unit pilot at the $1.85 PUPM rate, the ARR ($111k) breaks even on development costs in Year 1. The "Due Diligence" module is our "Trojan Horse"—it solves a high-value headache for the corporate office, making us indispensable beyond just the maintenance teams.